Scrum Minutes:

Peer Group 1 = Andrew, Steven, Kieran What they did today = W

Peer Group 2 = Douglas, Ryan Issues they encountered = I

Peer Group 3 = Matthew, Declane Goals for tomorrow = G

Scrum 1

Group 3: W: Exam details collection form and file browsing and obtaining files for upload.

I: GitHub Pushing, Running Server

G: Pass Functions

Group 1: W: Front Pages Base for future functionality

I: GitHub Pushing, Running Server

G: Login and Admin

Group 2: W: mysql Database, Backend Testing. Webxml

I: Connecting java backend

G: Uploading/downloading Blobs

Scrum 2

Group 3: W: Radio buttons. Passing Functions and connecting database

I: Connecting to database, glassfish

G: Adding new exams

Group 1: W: Login and Admin front end

I: Connecting to database, glassfish

G: Connect to database

Group 2: W: Blobs upload and download, SQL for delete, create and update account

I: Database fell apart, using servlets

G: Upload Exams, Comments

Scrum 3

Group 3: W: Upload exam page, Bug fixes

I: Servlets

G: Get exams into the database.

Group 1: W: Bug Fixing, Creating User.

I: Merging files on github

G: Add User to data base, login

Group 2: W: Login, SQL and bug fixes

I: Servlets

G: Upload exam blobs to database

Scrum 4

Group 3: W: Upload new exams to database

I: Dynamically adding to database

G: Revise code

Group 2: W: Made login work dynamically

I: Checking login details

G: Commenting, displaying exams and revise code

Group 3: W: SQL functions for admin, debugging, upload, login cookies and database for comments

I: Bugs, uploading

G: Merge files and revise code